## Slide 1: PGCert InfoTech
Software Development

## Slide 2: Software development processes
Generic plan for a software project:
  What has to be done?
  Why do a task?
  When should it be done?
  Who does it?
  How should it be done?
Notes: There are many different processes exist
No single process suitable for every project
Using a process can improve the quality of the product

## Slide 3: Software development lifecycle
Four common phases:
  Requirements
  Design
  Implementation
  Testing
Other phases may include:
  Deployment, Operation, Support, Training, and Maintenance

## Slide 4: Waterfall model
Old fashioned model of how a process should work
Go through the phases one after another
  Linear sequential model
Problems:
  Often changes in artefacts of previous phases necessary
  In big systems, many requirements become visible only after analysis phase or change over time
  Design flaws are often discovered during implementation and testing

## Slide 6: Waterfall model with backflow
Extends the stagewise model with possibility to go back to previous phase (“backflow”)
Defects from the previous phase can still be corrected
Step towards iterative / incremental development
In reality activities of different phases often happen at the same time

## Slide 7: Agile software development
Many short iterations, usually in weeks
Control by feedback: re-evaluation & revision of project after each iteration

## Slide 9: Scrum
A management framework
An alternative to waterfall model
Fixed-length iterations (sprints)
  Build potentially shippable product increment every iteration
In each iteration, you generally have the following activities
  Detailed Requirements
  Design & Analysis
  Implementation & Developer Testing
  QA / Acceptance Testing
  Evaluation / Prioritization
  (Deployment)
http://scrumreferencecard.com/scrum-reference-card/

## Slide 10: Scrum roles
Product owner
  Represents the stakeholders / customers
  Ensures the team delivers value to the business
  Defines user stories
Development team
  Responsible for delivering potentially shippable increments of product at the end of each sprint
  A team is usually 3 – 9 people
  Do analysis, design, develop, test, technical communication, documentation…
Scrum master
  Removes any impediments to the ability of the team to deliver product

## Slide 11: Scrum meetings
Planning
Daily Scrum
Review and retrospective

## Slide 12: Scrum artefacts
Product backlog
  Ordered list of requirements that a scrum team maintains for a product
    E.g. features, bug fixes
    MoSCoW labels: M - Must have S - Should have C - Could have W - Won't have
Sprint backlog
  List of work the development team must address during the sprint
  Basic Scrumban board (Kanban board)
    Three columns
      To Do
      Doing
      Done
Velocity chart
  Velocity gives you a prediction of how much a development team can successfully complete within a sprint

## Slide 13: User stories
Descriptions that capture what a user does or needs
Act as the basis for defining the functions a software system must provide
Capture the who, what, and why of a requirement
General format
  As a <role>, I want <goal/desire> so that <benefit>
    The “so that” clause may be optional
  As a <role>, I can <action with system> so that <external benefit>
Example
  Search for customers
    As a user, I want to search for my customers by their first and last names

## Slide 14: Planning poker
Technique for estimating the effort or size of development goals
Estimating size
  Story point
    Related to how difficult a story is or how much work needs to be done
    Take into account the complexity, effort, and doubt of each story
    Not related to the amount of time you may spend on
Free Online tool: https://planningpokeronline.com/

## Slide 15: Scrum/Kanban planning tools
More sophisticated planning tool: Jira Software
  Website: https://www.atlassian.com/software/jira
  Tutorial: https://www.atlassian.com/software/jira/guides/getting-started/basics#step-1-create-a-project
Simpler Kanban tool
  Website: https://trello.com/

## Slide 16: Wireframe
A wireframe is a schematic or blueprint that is useful for helping you, your programmers and designers think and communicate about the structure of the software or website you're building.
More detail: https://balsamiq.com/learn/articles/what-are-wireframes/
Useful tools: https://www.figma.com/

## Slide 17: Architecture/data schema design
Visualise and document design using UML diagram, Sequence diagram
Visualise data schema using ER diagram.
Document and visualisation tool:
  Draw.io: draw.io
  Lucid chat: https://www.lucidchart.com/pages/examples/database-design-tool

## Slide 18: Free graphic material resources
Avatars and icons:
  https://www.freepik.com/free-photos-vectors/avatar-icon
  https://www.vecteezy.com/free-vector/avatar-icon
Image material:
  https://www.freepik.com/free-photos-vectors/graphic-design-material
  https://unsplash.com/